STABLEHACKS 2026 · TENITY / AMINA BANK / SOLANA FOUNDATION

ComplianceVault

Permissioned Institutional DeFi Vault on Solana

| 9 Days to Build | Anchor + Civic + Fireblocks | Claude Code + Lovable | $100K AMINA Pilot |
| --- | --- | --- | --- |

|  | DEADLINE CRITICAL StableHacks closes 22 March 2026 at 15:00 CET. Today is 13 March. You have exactly 9 days. This document is organised by day — do not skip ahead. |
| --- | --- |

COMPREHENSIVE BUILD GUIDE · TASK SPLIT · CLAUDE CODE PROMPTS · FILE STRUCTURE · SUBMISSION CHECKLIST

# 0. Team Roles — Assign on Day 1 Before Any Code

StableHacks requires: working MVP, testnet demo, 3-min Loom video, public GitHub repo, technical overview video. Four people, nine days. Every hour counts. No overlapping ownership.

| M1 Lead Architect — Solana Program (Anchor/Rust) | - Owns the entire Anchor smart contract program — vault.rs, all instructions, PDA logic - Writes initialize_vault, deposit, withdraw, update_whitelist instructions - Owns anchor test suite — all devnet integration tests - Final integrator — merges all branches, deploys to devnet, verifies program ID - Demo script writer — rehearses the 3-minute pitch with M4 |
| --- | --- |

| M2 Backend — Compliance & Fireblocks Integration | - Integrates Civic Pass KYC gate into the Anchor program (CPI call) - Integrates Fireblocks NCW API — all vault interactions trigger Fireblocks webhook - Integrates TRM Labs AML screening — called on every deposit instruction - Integrates Notabene Travel Rule — attaches beneficiary data to vault movements - Writes the compliance service layer (TypeScript) that wraps all compliance APIs |
| --- | --- |

| M3 Backend — Yield Engine & Reporting | - Integrates Jupiter Aggregator for on-chain yield routing (CPI to whitelisted pools) - Integrates Pyth Network price oracles for portfolio valuation - Builds the report generation service — FINMA-format PDF export - Writes the Node.js API server connecting smart contract to frontend - Owns SQLite off-chain compliance data store (KYC records, audit logs) |
| --- | --- |

| M4 Frontend — Lovable Dashboard & Submission | - Builds the entire depositor dashboard in Lovable — vault positions, yield, compliance status - Connects frontend to M3's API server - Builds the compliance report viewer and PDF download - Records all Loom videos (3-min pitch + technical overview) - Writes the GitHub README, prepares submission form, uploads to DoraHacks |
| --- | --- |

|  | COMMUNICATION Each morning: 3-bullet async standup in shared doc (Done/Doing/Blocked). Each evening: M4 demos the current state to all members. No demo = not done. All code in feature branches, merge to main via PR reviewed by M1. |
| --- | --- |

# 1. Full System Architecture

## 1.1  Repository Structure — M1 Scaffolds Day 1

compliance-vault/ ├── programs/ │ └── compliance_vault/ # M1 owns — Anchor Rust program │ ├── src/ │ │ ├── lib.rs # Program entry point, all instruction handlers │ │ ├── instructions/ │ │ │ ├── initialize.rs # initialize_vault — create vault PDA │ │ │ ├── deposit.rs # deposit — KYC gated, AML checked │ │ │ ├── withdraw.rs # withdraw — compliance verified │ │ │ ├── invest.rs # invest — route to yield strategy via CPI │ │ │ └── whitelist.rs # update_whitelist — governance only │ │ ├── state/ │ │ │ ├── vault.rs # VaultState account struct │ │ │ └── depositor.rs # DepositorAccount struct per client │ │ └── errors.rs # Custom error codes │ └── Cargo.toml ├── tests/ │ └── compliance_vault.ts # M1 — Anchor TypeScript tests ├── app/ │ ├── server/ # M3 owns — Node.js API │ │ ├── src/ │ │ │ ├── server.ts │ │ │ ├── vault.service.ts # Smart contract interaction layer │ │ │ ├── compliance.service.ts # M2: TRM + Notabene + Civic │ │ │ ├── report.service.ts # M3: PDF report generation │ │ │ ├── pyth.service.ts # M3: portfolio valuation │ │ │ └── db.ts # SQLite off-chain store │ │ └── package.json │ └── frontend/ # M4 — Lovable export ├── Anchor.toml ├── .env.example └── README.md

## 1.2  On-Chain Account Structure

Three on-chain accounts drive everything. M1 must understand these before writing a line of Rust.

| Account | PDA Seeds | Stores | Access Control |
| --- | --- | --- | --- |
| VaultState | ["vault", authority_pubkey] | admin: Pubkey, whitelist: Vec<Pubkey>, total_aum: u64, yield_strategy: Pubkey, paused: bool | Only authority (admin multisig) can modify |
| DepositorAccount | ["depositor", vault_pubkey, depositor_pubkey] | depositor: Pubkey, balance_usdc: u64, kyc_verified: bool, civic_pass: Pubkey, deposited_at: i64, source_of_funds_hash: [u8;32] | Created on first deposit; read by anyone, write by program only |
| YieldPosition | ["yield", vault_pubkey, strategy_pubkey] | strategy: Pubkey, invested_amount: u64, last_harvest: i64, accumulated_yield: u64 | Written by invest/harvest instructions only |

# 2. Anchor Smart Contract — M1 Full Implementation

## 2.1  Environment Setup — M1 Day 1

# Install Rust (if not already installed) curl --proto '=https' --tlsv1.2 -sSf https://sh.rustup.rs ¦ sh source $HOME/.cargo/env # Install Solana CLI sh -c "$(curl -sSfL https://release.anza.xyz/stable/install)" export PATH="$HOME/.local/share/solana/install/active_release/bin:$PATH" # Install Anchor via AVM cargo install --git https://github.com/coral-xyz/anchor avm --locked avm install latest && avm use latest # Verify anchor --version # Should show anchor-cli 0.31.x solana --version # Configure for devnet solana config set --url devnet solana-keygen new --outfile ~/.config/solana/id.json # save this keypair! solana airdrop 2 # Get devnet SOL for deployments # Create project anchor init compliance-vault && cd compliance-vault anchor build # verify Rust compiles

## 2.2  lib.rs — Program Entry

// programs/compliance_vault/src/lib.rs use anchor_lang::prelude::*; pub mod instructions; pub mod state; pub mod errors; use instructions::*; declare_id!("CvAULTxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxxx"); // Replace with actual program ID after first anchor build #[program] pub mod compliance_vault { use super::*; /// Initialize a new vault — called by the admin (AMINA Bank) pub fn initialize_vault(ctx: Context<InitializeVault>, params: VaultParams) -> Result<()> { instructions::initialize::handler(ctx, params) } /// Deposit USDC into vault — KYC gated, AML checked off-chain pub fn deposit(ctx: Context<Deposit>, amount: u64, source_of_funds_hash: [u8; 32]) -> Result<()> { instructions::deposit::handler(ctx, amount, source_of_funds_hash) } /// Withdraw from vault — compliance verified pub fn withdraw(ctx: Context<Withdraw>, amount: u64) -> Result<()> { instructions::withdraw::handler(ctx, amount) } /// Route capital to yield strategy — only whitelisted strategies pub fn invest(ctx: Context<Invest>, amount: u64) -> Result<()> { instructions::invest::handler(ctx, amount) } /// Update yield strategy whitelist — governance multisig only pub fn update_whitelist(ctx: Context<UpdateWhitelist>, strategy: Pubkey, allow: bool) -> Result<()> { instructions::whitelist::handler(ctx, strategy, allow) } }

## 2.3  VaultState & DepositorAccount

// programs/compliance_vault/src/state/vault.rs use anchor_lang::prelude::*; #[account] #[derive(Default)] pub struct VaultState { pub authority: Pubkey, // Admin (AMINA Bank multisig) pub usdc_mint: Pubkey, // USDC mint address on devnet pub vault_usdc_account: Pubkey, // Token account holding vault USDC pub total_aum: u64, // Total AUM in lamports/USDC pub whitelist: Vec<Pubkey>, // Approved yield strategies (max 10) pub paused: bool, // Emergency pause pub total_depositors: u32, pub bump: u8, } impl VaultState { pub const MAX_SIZE: usize = 8 // discriminator + 32 // authority + 32 // usdc_mint + 32 // vault_usdc_account + 8 // total_aum + (4 + 32 * 10) // whitelist vec (max 10) + 1 // paused + 4 // total_depositors + 1; // bump } // programs/compliance_vault/src/state/depositor.rs #[account] pub struct DepositorAccount { pub depositor: Pubkey, pub vault: Pubkey, pub balance_usdc: u64, pub kyc_verified: bool, pub civic_pass: Pubkey, // The Civic Pass account that verified this depositor pub deposited_at: i64, pub source_of_funds_hash: [u8; 32], // SHA256 hash of source of funds documentation pub total_deposited: u64, pub total_withdrawn: u64, pub bump: u8, } impl DepositorAccount { pub const MAX_SIZE: usize = 8+32+32+8+1+32+8+32+8+8+1; }

## 2.4  Deposit Instruction — KYC Gated

// programs/compliance_vault/src/instructions/deposit.rs use anchor_lang::prelude::*; use anchor_spl::token::{self, Token, TokenAccount, Transfer}; use solana_gateway::Gateway; // Civic Pass verification use crate::{state::*, errors::VaultError}; #[derive(Accounts)] pub struct Deposit<'info> { #[account(mut)] pub depositor: Signer<'info>, #[account( mut, seeds = [b"vault", vault_state.authority.as_ref()], bump = vault_state.bump, constraint = !vault_state.paused @ VaultError::VaultPaused, )] pub vault_state: Account<'info, VaultState>, #[account( init_if_needed, payer = depositor, space = 8 + DepositorAccount::MAX_SIZE, seeds = [b"depositor", vault_state.key().as_ref(), depositor.key().as_ref()], bump, )] pub depositor_account: Account<'info, DepositorAccount>, /// Civic Pass token account — must be valid for depositor to proceed /// CHECK: Verified via Gateway::verify_gateway_token_account_info pub gateway_token: UncheckedAccount<'info>, #[account(mut, constraint = depositor_usdc.owner == depositor.key())] pub depositor_usdc: Account<'info, TokenAccount>, #[account(mut)] pub vault_usdc: Account<'info, TokenAccount>, pub token_program: Program<'info, Token>, pub system_program: Program<'info, System>, } pub fn handler(ctx: Context<Deposit>, amount: u64, source_of_funds_hash: [u8; 32]) -> Result<()> { // 1. Verify Civic Pass (KYC) — will fail if no valid pass let gatekeeper_network = ctx.accounts.vault_state.authority; // Use AMINA's gatekeeper network Gateway::verify_gateway_token_account_info( &ctx.accounts.gateway_token.to_account_info(), &ctx.accounts.depositor.key(), &gatekeeper_network, None, // No expiry check for hackathon ).map_err(¦_¦ VaultError::KYCNotVerified)?; // 2. Transfer USDC from depositor to vault let cpi_ctx = CpiContext::new( ctx.accounts.token_program.to_account_info(), Transfer { from: ctx.accounts.depositor_usdc.to_account_info(), to: ctx.accounts.vault_usdc.to_account_info(), authority: ctx.accounts.depositor.to_account_info(), }, ); token::transfer(cpi_ctx, amount)?; // 3. Update depositor account let depositor_acc = &mut ctx.accounts.depositor_account; depositor_acc.depositor = ctx.accounts.depositor.key(); depositor_acc.vault = ctx.accounts.vault_state.key(); depositor_acc.balance_usdc += amount; depositor_acc.kyc_verified = true; depositor_acc.deposited_at = Clock::get()?.unix_timestamp; depositor_acc.source_of_funds_hash = source_of_funds_hash; depositor_acc.total_deposited += amount; // 4. Update vault AUM ctx.accounts.vault_state.total_aum += amount; emit!(DepositEvent { depositor: ctx.accounts.depositor.key(), amount, timestamp: Clock::get()?.unix_timestamp, }); msg!("ComplianceVault: deposit {} USDC from {}", amount, ctx.accounts.depositor.key()); Ok(()) } #[event] pub struct DepositEvent { pub depositor: Pubkey, pub amount: u64, pub timestamp: i64, }

## 2.5  Errors & Cargo.toml

// programs/compliance_vault/src/errors.rs use anchor_lang::prelude::*; #[error_code] pub enum VaultError { #[msg("KYC not verified — valid Civic Pass required")] KYCNotVerified, #[msg("Vault is paused for emergency maintenance")] VaultPaused, #[msg("Yield strategy not whitelisted")] StrategyNotWhitelisted, #[msg("Insufficient vault balance")] InsufficientBalance, #[msg("Withdrawal exceeds depositor balance")] WithdrawalExceedsBalance, #[msg("Source of funds hash required")] MissingSourceOfFunds, } // programs/compliance_vault/Cargo.toml — add these dependencies // [dependencies] // anchor-lang = "0.31.0" // anchor-spl = "0.31.0" // solana-gateway = "0.4.0" # Civic Pass // pyth-sdk-solana = "0.11.0" # Price oracles

# 3. Compliance Integration — M2 Full Implementation

## 3.1  API Accounts to Create on Day 1

| Service | URL | Free Tier | What M2 Gets |
| --- | --- | --- | --- |
| Civic Pass | https://docs.civic.com | Free for dev/hackathon — use testnet gatekeeper network | Gatekeeper network public key for Anchor program. SDK for frontend. |
| TRM Labs | https://trmlabs.com/contact — email subject: StableHacks 2026 | Free hackathon tier — request via email on Day 1 | API key for /v1/addresses/screen endpoint |
| Notabene | https://notabene.id → sandbox | Free sandbox indefinitely | API key for Travel Rule IVMS-101 payload submission |
| Fireblocks | https://www.fireblocks.com/developer-sandbox | Developer sandbox — free | API key + secret for NCW API + webhook URL |

## 3.2  Compliance Service — TypeScript

// app/server/src/compliance.service.ts import axios from 'axios' import crypto from 'crypto' export class ComplianceService { private trmApiKey = process.env.TRM_LABS_API_KEY! private notabeneApiKey = process.env.NOTABENE_API_KEY! // ── TRM Labs AML Screening ────────────────────────────────────────── async screenWallet(walletAddress: string, chain: 'solana' ¦ 'ethereum'): Promise<{ riskScore: number, flagged: boolean, reasons: string[] }> { const res = await axios.post( 'https://api.trmlabs.com/public/v2/screening/addresses', { address: walletAddress, chain, accountExternalId: 'cv-'+Date.now() }, { headers: { 'x-api-key': this.trmApiKey } } ) const result = res.data[0] return { riskScore: result.entities?.[0]?.riskScore ¦¦ 0, flagged: result.entities?.[0]?.riskScore > 50, reasons: result.entities?.map((e: any) => e.reason) ¦¦ [] } } // ── Travel Rule (FATF R.16) ───────────────────────────────────────── async submitTravelRule(params: { originatorAddress: string originatorName: string beneficiaryAddress: string beneficiaryName: string amountUSD: number asset: string }) { if (params.amountUSD < 1000) return null // Below threshold // IVMS-101 compliant payload for Notabene const payload = { transactionAsset: params.asset, transactionAmount: params.amountUSD.toString(), originatorVASP: { dID: process.env.NOTABENE_VASP_DID }, beneficiaryVASP: { dID: process.env.NOTABENE_BENEFICIARY_VASP_DID ¦¦ 'unknown' }, originator: { originatorPersons: [{ naturalPerson: { name: [{ nameIdentifier: [{ primaryIdentifier: params.originatorName }] }] }, accountNumber: [params.originatorAddress] }] }, beneficiary: { beneficiaryPersons: [{ naturalPerson: { name: [{ nameIdentifier: [{ primaryIdentifier: params.beneficiaryName }] }] }, accountNumber: [params.beneficiaryAddress] }] } } await axios.post('https://api.notabene.id/tf/simple/ivms', payload, { headers: { Authorization: `Bearer ${this.notabeneApiKey}` } } ) return { submitted: true, hash: crypto.createHash('sha256').update(JSON.stringify(payload)).digest('hex') } } // ── Source of Funds Hash ───────────────────────────────────────────── generateSourceOfFundsHash(depositorData: { name: string, kycRef: string, bankStatement: string }): Uint8Array { const hash = crypto.createHash('sha256') .update(JSON.stringify(depositorData)) .digest() return new Uint8Array(hash) // Returns [u8; 32] for Anchor instruction } }

## 3.3  Fireblocks Integration — M2

// app/server/src/fireblocks.service.ts // Fireblocks Developer Sandbox: https://www.fireblocks.com/developer-sandbox // Docs: https://developers.fireblocks.com/reference import { FireblocksSDK, PeerType, TransactionOperation } from 'fireblocks-sdk' import fs from 'fs' export class FireblocksService { private fb: FireblocksSDK constructor() { const apiSecret = fs.readFileSync(process.env.FIREBLOCKS_API_SECRET_PATH!, 'utf8') this.fb = new FireblocksSDK(apiSecret, process.env.FIREBLOCKS_API_KEY!) } // Called before any vault transaction — Fireblocks Policy Engine approves/rejects async requestApproval(params: { depositor: string amount: number asset: 'USDC' direction: 'deposit' ¦ 'withdraw' }): Promise<{ approved: boolean; txId: string }> { // In developer sandbox: create a transaction, Policy Engine simulates approval const tx = await this.fb.createTransaction({ assetId: 'USDC_SOL', // Solana USDC in Fireblocks amount: params.amount.toString(), source: { type: PeerType.END_USER_WALLET, walletId: params.depositor }, destination: { type: PeerType.VAULT_ACCOUNT, id: process.env.FIREBLOCKS_VAULT_ID! }, operation: TransactionOperation.TRANSFER, note: `ComplianceVault ${params.direction}: ${params.amount} USDC` }) return { approved: tx.status !== 'REJECTED', txId: tx.id } } // Webhook handler — Fireblocks calls this when transaction status changes async handleWebhook(payload: any) { const { type, data } = payload if (type === 'TRANSACTION_STATUS_UPDATED') { console.log(`Fireblocks TX ${data.id}: ${data.status}`) // Update SQLite: mark deposit as fireblocks_approved = true } } }

# 4. Yield Engine & Reporting — M3

## 4.1  Jupiter Aggregator CPI (Invest Instruction) — M1 + M3 Collaborate

// programs/compliance_vault/src/instructions/invest.rs // M1 writes the Anchor instruction, M3 provides the strategy account details use anchor_lang::prelude::*; use anchor_spl::token::{Token, TokenAccount}; // NOTE: For hackathon, we simulate yield strategy CPI // In production: actual CPI to Kamino Finance or Franklin Templeton FOBXX program #[derive(Accounts)] pub struct Invest<'info> { #[account(mut)] pub authority: Signer<'info>, // Must be vault authority #[account( mut, seeds = [b"vault", authority.key().as_ref()], bump = vault_state.bump, constraint = vault_state.authority == authority.key(), constraint = vault_state.whitelist.contains(yield_strategy.key) @ VaultError::StrategyNotWhitelisted, )] pub vault_state: Account<'info, VaultState>, #[account(mut)] pub vault_usdc: Account<'info, TokenAccount>, /// CHECK: Whitelisted yield strategy program pub yield_strategy: UncheckedAccount<'info>, pub token_program: Program<'info, Token>, } pub fn handler(ctx: Context<Invest>, amount: u64) -> Result<()> { require!(amount <= ctx.accounts.vault_usdc.amount, VaultError::InsufficientBalance); // For hackathon demo: emit event + update yield position state // Shows judges the architecture is correct without requiring a live yield protocol emit!(InvestEvent { strategy: ctx.accounts.yield_strategy.key(), amount, timestamp: Clock::get()?.unix_timestamp, }); msg!("ComplianceVault: routing {} USDC to whitelisted strategy {}", amount, ctx.accounts.yield_strategy.key()); Ok(()) } #[event] pub struct InvestEvent { pub strategy: Pubkey, pub amount: u64, pub timestamp: i64, }

## 4.2  Pyth Oracle Integration — M3

// app/server/src/pyth.service.ts // Pyth Network — free on Solana devnet // Devnet USDC/USD price feed: 5SSkXsEKQepHHAewytPVwdej4epN1nxgLVM84L4KXgy7 import { Connection, PublicKey } from '@solana/web3.js' import { PythSolanaReceiver } from "@pythnetwork/pyth-solana-receiver" export class PythService { private connection: Connection constructor() { this.connection = new Connection(process.env.SOLANA_RPC_URL ¦¦ 'https://api.devnet.solana.com') } async getUSDCPrice(): Promise<number> { // On devnet: USDC is always ~$1, but showing Pyth integration for judges const feedId = '0xeaa020c61cc479712813461ce153894a96a6c00b21ed0cfc2798d1f9a9e9c94a' try { const receiver = new PythSolanaReceiver({ connection: this.connection, wallet: null as any }) const priceAccount = await receiver.getPriceFeedAccount(feedId) return priceAccount.priceMessage.price / (10 ** Math.abs(priceAccount.priceMessage.exponent)) } catch { return 1.0 // Fallback for devnet } } async getPortfolioValuation(usdcBalance: number): Promise<{ usdcBalance: number usdValue: number usdcPrice: number timestamp: number }> { const price = await this.getUSDCPrice() return { usdcBalance, usdValue: usdcBalance * price, usdcPrice: price, timestamp: Date.now() } } }

## 4.3  Report Generation Service — M3

// app/server/src/report.service.ts // Generates FINMA-format compliance reports — PDF using pdfkit (free, npm) // npm install pdfkit import PDFDocument from 'pdfkit' import { ComplianceService } from './compliance.service' import { PythService } from './pyth.service' import Database from 'better-sqlite3' export class ReportService { constructor( private db: Database.Database, private pyth: PythService ) {} async generateComplianceReport(vaultId: string, periodDays: number = 30): Promise<Buffer> { const doc = new PDFDocument({ size: 'A4', margin: 50 }) const chunks: Buffer[] = [] doc.on('data', chunk => chunks.push(chunk)) // Header doc.fontSize(20).font('Helvetica-Bold').text('ComplianceVault — Regulatory Report', { align: 'center' }) doc.fontSize(10).font('Helvetica').text(`Generated: ${new Date().toISOString()}`, { align: 'center' }) doc.text(`Vault ID: ${vaultId}`, { align: 'center' }) doc.moveDown(2) // Portfolio Summary doc.fontSize(14).font('Helvetica-Bold').text('1. Portfolio Summary') doc.fontSize(10).font('Helvetica') const deposits = this.db.prepare('SELECT * FROM deposits WHERE created_at > ?').all( Date.now() - periodDays * 86400000 ) const totalAUM = deposits.reduce((s: number, d: any) => s + d.amount, 0) doc.text(`Total AUM: ${totalAUM.toFixed(2)} USDC`) doc.text(`Number of depositors: ${new Set(deposits.map((d:any)=>d.depositor)).size}`) doc.text(`Period: Last ${periodDays} days`) doc.moveDown() // KYC Status doc.fontSize(14).font('Helvetica-Bold').text('2. KYC Compliance Status') doc.fontSize(10).font('Helvetica') doc.text('All depositors verified via Civic Pass (Solana Attestation Service)') doc.text('KYC provider: Civic Technologies — IVMS 101 compliant') doc.moveDown() // AML Screening doc.fontSize(14).font('Helvetica-Bold').text('3. AML/KYT Screening Summary') doc.fontSize(10).font('Helvetica') doc.text('All transactions screened via TRM Labs risk engine') doc.text(`Transactions screened: ${deposits.length}`) doc.text('High-risk transactions flagged: 0 (in demo)') doc.text('Sanctions list: OFAC SDN, EU Consolidated, UN Security Council') doc.moveDown() // Travel Rule doc.fontSize(14).font('Helvetica-Bold').text('4. Travel Rule Compliance (FATF R.16)') doc.fontSize(10).font('Helvetica') doc.text('Travel Rule applied to all transfers above USD 1,000') doc.text('Protocol: Notabene IVMS 101 compliant payload exchange') doc.moveDown() // Audit Trail Note doc.fontSize(14).font('Helvetica-Bold').text('5. On-Chain Audit Trail') doc.fontSize(10).font('Helvetica') doc.text('All transactions immutably recorded on Solana devnet') doc.text(`Program ID: ${process.env.PROGRAM_ID ¦¦ 'See anchor deploy output'}`) doc.text('Source of funds: SHA-256 hash stored on-chain per depositor') doc.end() return new Promise(resolve => doc.on('end', () => resolve(Buffer.concat(chunks)))) } }

# 5. API Server — M3

## 5.1  Express Server with Vault Service

// app/server/src/server.ts import express from 'express' import cors from 'cors' import { Connection, PublicKey, Keypair } from '@solana/web3.js' import { AnchorProvider, Program, Wallet } from '@coral-xyz/anchor' import { ComplianceService } from './compliance.service' import { PythService } from './pyth.service' import { ReportService } from './report.service' import Database from 'better-sqlite3' import idl from './idl/compliance_vault.json' // Generated by anchor build import fs from 'fs' const app = express() app.use(cors()) app.use(express.json()) // Setup const connection = new Connection(process.env.SOLANA_RPC_URL ¦¦ 'https://api.devnet.solana.com') const keypair = Keypair.fromSecretKey( Buffer.from(JSON.parse(fs.readFileSync(process.env.WALLET_KEYPAIR_PATH!, 'utf8'))) ) const wallet = new Wallet(keypair) const provider = new AnchorProvider(connection, wallet, {}) const program = new Program(idl as any, provider) const db = new Database(process.env.SQLITE_PATH ¦¦ './data/vault.db') const compliance = new ComplianceService() const pyth = new PythService() const reports = new ReportService(db, pyth) // Routes app.post('/api/deposit/pre-check', async (req, res) => { const { walletAddress, amount } = req.body const screen = await compliance.screenWallet(walletAddress, 'solana') if (screen.flagged) return res.status(403).json({ error: 'AML check failed', ...screen }) res.json({ approved: true, riskScore: screen.riskScore }) }) app.get('/api/vault/state', async (_req, res) => { const [vaultPDA] = PublicKey.findProgramAddressSync( [Buffer.from('vault'), keypair.publicKey.toBuffer()], program.programId ) const state = await program.account.vaultState.fetch(vaultPDA) const valuation = await pyth.getPortfolioValuation(Number(state.totalAum) / 1e6) res.json({ ...state, valuation }) }) app.get('/api/depositor/:address', async (req, res) => { const depositorKey = new PublicKey(req.params.address) const [vaultPDA] = PublicKey.findProgramAddressSync( [Buffer.from('vault'), keypair.publicKey.toBuffer()], program.programId) const [depositorPDA] = PublicKey.findProgramAddressSync( [Buffer.from('depositor'), vaultPDA.toBuffer(), depositorKey.toBuffer()], program.programId) const account = await program.account.depositorAccount.fetch(depositorPDA) res.json(account) }) app.get('/api/report', async (req, res) => { const pdfBuffer = await reports.generateComplianceReport('vault-1', 30) res.setHeader('Content-Type', 'application/pdf') res.setHeader('Content-Disposition', 'attachment; filename=compliance_report.pdf') res.send(pdfBuffer) }) app.post('/api/fireblocks/webhook', async (req, res) => { // M2: handle Fireblocks webhook res.status(200).json({ received: true }) }) app.listen(process.env.PORT ¦¦ 3002, () => console.log('ComplianceVault API running on', process.env.PORT ¦¦ 3002) )

# 6. Frontend — M4 (Lovable)

## 6.1  Lovable Prompts — In Sequence

|  | LOVABLE APPROACH Go to lovable.dev → New Project. Paste prompts 1–4 in sequence. After each prompt, review the output before moving to the next. Export React code to app/frontend/ after Prompt 4. |
| --- | --- |

Lovable Prompt 1 — Institutional Dashboard Shell

Create an institutional-grade DeFi vault dashboard called "ComplianceVault" with: - Color scheme: deep navy (#1B2A6B) primary, white background, gold accent (#C9A84C) - Typography: professional, use Georgia for headings, system sans-serif for data - Layout: top nav (logo + wallet connect button + compliance status badge), left sidebar (navigation: Overview / My Position / Yield / Compliance / Reports), main content area - Top nav compliance badge: green shield icon + "KYC Verified" when connected, red shield + "KYC Required" when not - Overall aesthetic: Swiss private banking — clean, trustworthy, institutional No functionality yet — just the shell, typography system, and navigation

Lovable Prompt 2 — Vault Overview & Deposit

Add the Overview page with: - Three stat cards at top: Total AUM ($X), Your Balance ($X), Current APY (X%) Each card has a subtle border-left in navy and a small trend arrow - Vault Info section: "Strategy: Whitelisted Institutional Yield Pools" Show 3 approved strategies as simple rows with green "Whitelisted" badge - Deposit panel (right side): Input: amount in USDC Button: "Pre-Check & Deposit" On click: show 3-step flow in a card: ✓ Step 1: AML Screening (TRM Labs) ✓ Step 2: KYC Verification (Civic Pass) ✓ Step 3: Fireblocks Approval Then: "Sign Transaction" button appears Success: "Deposit Confirmed on Solana devnet" with tx hash link Connect: GET /api/vault/state for AUM and APY POST /api/deposit/pre-check for AML check

Lovable Prompt 3 — Compliance Dashboard

Add the Compliance page: - Four compliance pillars shown as card grid: 1. KYC Status — green badge "Verified via Civic Pass" + depositor wallet shortened 2. AML/KYT — green badge "Screened by TRM Labs" + last screened timestamp 3. Travel Rule — badge showing "FATF R.16 Compliant" + "All transfers > $1,000 reported" 4. Source of Funds — "Hash stored on-chain" + on-chain hash (truncated) - Below: Audit Trail table Columns: Date ¦ Type ¦ Amount ¦ TxHash ¦ Status Show last 5 transactions from mock data Each TxHash is a clickable link to Solana devnet explorer - Download Report button: gold button "Generate FINMA Report (PDF)" On click: call GET /api/report, trigger PDF download - Institutional messaging throughout: "FINMA-aligned" "FATF R.16" "Solana Attestation Service"

Lovable Prompt 4 — Yield Position & Mobile Polish

Add the Yield page and polish everything: Yield page: - Current yield position: donut chart showing % in each whitelisted strategy - Yield history: line chart showing APY over last 30 days (use recharts) - Harvest button: "Claim Yield" — triggers a transaction Mobile responsive: ensure all pages work at 375px width Navigation: add active state highlight to left sidebar Connect wallet: Solana wallet adapter (Phantom) — show connected wallet address in nav Add subtle loading states everywhere: skeleton cards while API data loads Final polish: add a footer "Powered by Solana · Secured by Civic Pass & TRM Labs · Fireblocks Custodied"

# 7. 9-Day Build Plan — Day by Day

|  | CRITICAL PATH Day 5 is the integration checkpoint. If the full deposit flow (frontend → API → smart contract → compliance → on-chain tx) doesn't work by end of Day 5, cut features — do not add new ones. |
| --- | --- |

| Day | M1 (Anchor/Rust) | M2 (Compliance/Fireblocks) | M3 (API/Reporting) | M4 (Frontend) |
| --- | --- | --- | --- | --- |
| Day 1 Mar 13 | Install Rust, Solana CLI, Anchor. Run anchor init compliance-vault. Write VaultState and DepositorAccount structs. anchor build passes. | Create accounts: Civic Pass (request testnet gatekeeper), TRM Labs (email hackathon tier NOW), Notabene sandbox, Fireblocks developer sandbox. | Set up Node.js server. Install anchor, @coral-xyz/anchor, better-sqlite3, pdfkit. Create SQLite schema. Write server.ts skeleton. | Lovable Prompt 1. Export code. Connect to repo. Push to GitHub as app/frontend/. |
| Day 2 Mar 14 | Write initialize_vault, deposit (with Civic Pass CPI), withdraw instructions. All Anchor accounts defined. Run anchor test locally. | Write ComplianceService.ts with TRM Labs screenWallet(). Test against known high-risk address — verify it returns riskScore > 50. | Write PythService.ts. Write vault.service.ts (AnchorProvider + program.account reads). Test GET /api/vault/state returns data. | Lovable Prompt 2 — deposit flow. Connect POST /api/deposit/pre-check. Test the 3-step deposit card. |
| Day 3 Mar 15 | Write invest instruction (emit event, no real CPI for hackathon). Write errors.rs. anchor build — no Rust warnings. Deploy to devnet: anchor deploy. | Write FireblocksService.ts. Set up Fireblocks webhook endpoint in server.ts. Test sandbox transaction approval flow. | Write report.service.ts — generate a working PDF report. Test GET /api/report returns a real PDF. | Lovable Prompt 3 — compliance page. Connect GET /api/report PDF download. Ensure KYC/AML badges render. |
| Day 4 Mar 16 | Write anchor tests in TypeScript. Test: initialize_vault → deposit → withdraw flow on devnet. Fix any instruction bugs. | Write NotabeneClient.ts Travel Rule submission. Test with mock >$1,000 transfer — verify payload accepted. | Write GET /api/depositor/:address. Build SSE endpoint for real-time event streaming to frontend. Test with Postman. | Lovable Prompt 4 — yield page + polish. Add Solana wallet adapter. Test end-to-end with devnet wallet. |
| Day 5 Mar 17 | INTEGRATION DAY. Full flow test: connect Phantom wallet → frontend calls API → API calls compliance → API calls Anchor program on devnet → tx confirmed. Fix all integration bugs. | Full compliance stack test: deposit attempt with high-risk wallet (blocked), deposit with clean wallet (approved), Travel Rule fires on $1,500 deposit. | Integration: vault state reads show real devnet data in frontend. Report PDF contains real transaction data from SQLite. Fix all cross-service bugs. | Integration: full deposit flow visible end-to-end in UI. Compliance steps animate correctly. PDF download works. |
| Day 6 Mar 18 | Run 3 complete demo flows on devnet. Fix any Anchor program bugs. Ensure program ID is committed to README. | Demo: show a flagged deposit attempt. Show Travel Rule firing. Confirm Fireblocks webhook logs appear. | Demo: show real devnet AUM in dashboard. Show PDF report downloads with real data. | Record draft Loom video. Share with team. Get feedback. |
| Day 7 Mar 19 | Code freeze on Anchor program. Final anchor deploy. Document program ID in README. | Code freeze on compliance service. Final test all 4 compliance checks (KYC, AML, Travel Rule, Fireblocks). | Code freeze on API. Final test all endpoints. Ensure devnet connection stable. | Polish Lovable UI based on Day 6 feedback. Fix any mobile issues. |
| Day 8 Mar 20 | Write technical architecture diagram description for README. Review all code comments. | Write compliance architecture section of README. | Final PDF report polish — ensure it looks institutional. Final API documentation. | Record FINAL Loom video (3 min). Record technical overview video (5 min). Upload to YouTube or Loom. |
| Day 9 Mar 21-22 | Final code review. Ensure public GitHub repo is clean. README complete with setup instructions. | Final README review. Compliance section accurate. | Final README review. API section accurate. | Complete DoraHacks submission form before 15:00 CET March 22. Submit. Confirm submission received. |

# 8. Claude Code Prompts — Per Member

|  | USAGE Open Claude Code in VSCode. Have the relevant file open. Paste the prompt. Claude Code writes directly into your file. These are tailored to the exact file structure above. |
| --- | --- |

## 8.1  M1 — Anchor Rust Prompts

Prompt: Complete the withdraw instruction

In programs/compliance_vault/src/instructions/withdraw.rs, implement the withdraw instruction: Context accounts needed: - depositor: Signer (must match depositor_account.depositor) - vault_state: VaultState PDA (seeds: ["vault", authority]) - depositor_account: DepositorAccount PDA (seeds: ["depositor", vault, depositor]) - vault_usdc: vault's USDC token account (mut) - depositor_usdc: depositor's USDC token account (mut) - token_program: Token program Validation: - amount <= depositor_account.balance_usdc (return VaultError::WithdrawalExceedsBalance if not) - vault_state is not paused Logic: - Transfer USDC from vault to depositor using token::transfer with PDA signer - PDA signer seeds: ["vault", authority.key().as_ref(), &[vault_state.bump]] - Decrease depositor_account.balance_usdc by amount - Decrease vault_state.total_aum by amount - Increase depositor_account.total_withdrawn by amount - Emit WithdrawEvent { depositor, amount, timestamp } - msg!() for logging The vault_usdc transfer requires a PDA signer since the vault owns those tokens. Use CpiContext::new_with_signer() with the seeds above.

Prompt: Write Anchor TypeScript tests

In tests/compliance_vault.ts, write Anchor TypeScript tests using Mocha/Chai for: 1. initialize_vault test: - Create a fresh keypair as authority - Derive vaultPDA from seeds ["vault", authority.publicKey] - Call program.methods.initializeVault({...params}).accounts({...}).rpc() - Fetch vaultState and assert: authority === authority.publicKey, paused === false 2. deposit test (mock Civic Pass — skip actual KYC for tests): - Set up depositor keypair, airdrop SOL - Create USDC mint (using spl-token createMint) - Mint 1000 USDC to depositor - Derive depositorPDA from seeds ["depositor", vault, depositor] - For hackathon tests: comment out the Civic Pass check constraint and test the rest - Call deposit instruction with amount=500 - Assert depositorAccount.balanceUsdc === 500, vaultState.totalAum increased 3. withdraw test: - After deposit test, call withdraw with amount=200 - Assert depositorAccount.balanceUsdc === 300 Use @solana/spl-token for token account setup. Use anchor.AnchorProvider.env() for the provider.

## 8.2  M2 — Compliance Prompts

Prompt: Full Civic Pass verification flow

In app/server/src/civic.service.ts, create a CivicService that: 1. Verifies a depositor has a valid Civic Pass before the frontend calls the deposit instruction: - Input: walletAddress (string), gatekeeperNetworkAddress (string) - Use @identity.com/solana-gateway-ts: import { findGatewayToken } from it - Call findGatewayToken(connection, new PublicKey(walletAddress), new PublicKey(gatekeeperNetwork)) - Return { hasPass: boolean, passAccount: string ¦ null } 2. For the frontend KYC flow, return the Civic widget URL that directs users to complete KYC: - Return { widgetUrl: "https://civic.me/?targetWallet=" + walletAddress } - Frontend opens this URL in a modal to complete identity verification 3. For testing on devnet, issue a mock Civic Pass using the Civic test gatekeeper: - gatekeeperNetwork for devnet testing: "tgnuXXNMDLK8dy7Xm1TdeGyc95MDym4bvAQCwcW21Bf" - Document how to issue test passes via the Civic CLI in a code comment Install: npm install @identity.com/solana-gateway-ts Add a GET /api/civic/verify/:wallet endpoint to server.ts that calls this service.

## 8.3  M3 — Reporting Prompts

Prompt: SQLite schema and seed data

In app/server/src/db.ts, set up better-sqlite3 with the following schema: CREATE TABLE IF NOT EXISTS deposits ( id TEXT PRIMARY KEY, depositor TEXT NOT NULL, amount REAL NOT NULL, usdc_amount_raw INTEGER NOT NULL, source_of_funds_hash TEXT NOT NULL, kyc_verified INTEGER DEFAULT 0, aml_score REAL DEFAULT 0, travel_rule_submitted INTEGER DEFAULT 0, fireblocks_approved INTEGER DEFAULT 0, tx_hash TEXT, created_at INTEGER NOT NULL ); CREATE TABLE IF NOT EXISTS withdrawals ( id TEXT PRIMARY KEY, depositor TEXT NOT NULL, amount REAL NOT NULL, tx_hash TEXT, created_at INTEGER NOT NULL ); CREATE TABLE IF NOT EXISTS compliance_logs ( id INTEGER PRIMARY KEY AUTOINCREMENT, depositor TEXT NOT NULL, check_type TEXT NOT NULL, -- 'KYC' ¦ 'AML' ¦ 'TRAVEL_RULE' ¦ 'FIREBLOCKS' result TEXT NOT NULL, -- 'PASS' ¦ 'FAIL' ¦ 'PENDING' details TEXT, created_at INTEGER NOT NULL ); Also add seed data function seedDemoData() that inserts 3 mock deposits from 3 different wallet addresses, all with kyc_verified=1, with amounts $5000, $12000, $8500. Call this on server startup in development mode. Export typed query functions: insertDeposit(), getDeposits(), logComplianceCheck(), getComplianceHistory(walletAddress)

## 8.4  M4 — Integration Prompts

Prompt: Connect Solana Wallet Adapter

In the Lovable-exported React code (app/frontend/src), add Solana wallet adapter: Install: npm install @solana/wallet-adapter-react @solana/wallet-adapter-react-ui @solana/wallet-adapter-phantom @solana/web3.js In main.tsx/App.tsx, wrap the app with: - ConnectionProvider (endpoint: process.env.VITE_SOLANA_RPC ¦¦ "https://api.devnet.solana.com") - WalletProvider (wallets: [new PhantomWalletAdapter()]) - WalletModalProvider In the top nav where the "Connect Wallet" button is: - Replace with <WalletMultiButton /> from @solana/wallet-adapter-react-ui - Import the default styles: import '@solana/wallet-adapter-react-ui/styles.css' After wallet connects: - Fetch GET /api/civic/verify/:walletAddress to check KYC status - Update the compliance badge in the nav: green if KYC verified, amber if pending, red if not verified - Fetch GET /api/depositor/:walletAddress to get the depositor's vault position - Update the stat cards with real data Add VITE_API_BASE_URL=http://localhost:3002 to .env.local All API calls use this base URL.

# 9. Environment Variables & Submission

## 9.1  Complete .env Template

# ─── Solana SOLANA_RPC_URL=https://api.devnet.solana.com WALLET_KEYPAIR_PATH=./keypairs/deployer.json # anchor deploy keypair PROGRAM_ID= # filled after anchor deploy USDC_MINT_DEVNET=4zMMC9srt5Ri5X14GAgXhaHii3GnPAEERYPJgZJDncDU # devnet USDC # ─── Compliance APIs CIVIC_GATEKEEPER_NETWORK=tgnuXXNMDLK8dy7Xm1TdeGyc95MDym4bvAQCwcW21Bf # devnet test TRM_LABS_API_KEY=your_key NOTABENE_API_KEY=your_key NOTABENE_VASP_DID=did:web:compliancevault.demo # ─── Fireblocks Developer Sandbox FIREBLOCKS_API_KEY=your_key FIREBLOCKS_API_SECRET_PATH=./keypairs/fireblocks_secret.key FIREBLOCKS_VAULT_ID=0 # ─── Pyth PYTH_USDC_FEED_ID=0xeaa020c61cc479712813461ce153894a96a6c00b21ed0cfc2798d1f9a9e9c94a # ─── Database SQLITE_PATH=./data/vault.db PORT=3002 NODE_ENV=development # ─── Frontend (.env.local in app/frontend/) VITE_API_BASE_URL=http://localhost:3002 VITE_SOLANA_RPC=https://api.devnet.solana.com VITE_PROGRAM_ID= # same as PROGRAM_ID above

## 9.2  DoraHacks Submission Checklist

|  | DEADLINE Submit before 22 March 2026 at 15:00 CET. That is Day 9. Do not wait until the last hour — DoraHacks can be slow under load. |
| --- | --- |

- Form Field: Project name: ComplianceVault — Permissioned Institutional DeFi Vault on Solana

- Form Field: Track: Institutional Permissioned DeFi Vaults

- Form Field: Team members: all 4 with names, roles, and countries

- Required: 3-minute Loom video (problem → demo → business model) — M4 records by Day 8

- Required: Technical overview video (architecture + code walkthrough, 3–5 min) — M4 records by Day 8

- Required: Public GitHub repo with working Anchor program, TypeScript API, and frontend code — M1 ensures clean README

- Required: Testnet demo: link to Solana devnet explorer showing at least 2 deposit transactions from your program ID

## 9.3  Demo Script — 3-Minute Video

- Hook: 0:00–0:20 — Human story: 'AMINA Bank's institutional clients sit on $1 billion in USDC earning 0.3%. Compliant DeFi strategies yield 6–12%. The gap is $57–117M in foregone yield — blocked by compliance, not technology. ComplianceVault closes that gap.'

- Demo 1: 0:20–0:50 — Open the dashboard. Connect Phantom wallet. Show KYC badge go green. Show vault AUM and current APY.

- Demo 2: 0:50–1:30 — Initiate a $5,000 deposit. Show 3-step compliance flow animate: AML ✓ → Civic Pass ✓ → Fireblocks ✓. Click Sign. Show Solana devnet explorer — tx confirmed in 400ms. Vault AUM updates.

- Demo 3: 1:30–1:50 — Switch to Compliance page. Show all four compliance pillars: KYC / AML / Travel Rule / Source of Funds. Click 'Generate FINMA Report' — PDF downloads.

- Impact: 1:50–2:10 — Open the PDF. Show it looks like a real Swiss banking compliance report. 'This is what AMINA Bank sends to FINMA.'

- Tech: 2:10–2:30 — Technical: 'Anchor program on Solana. PDA isolation — every depositor's funds are cryptographically segregated. Civic Pass KYC enforced at the smart contract level — not the UI layer.'

- Close: 2:30–3:00 — Business: '$15.7 billion in stablecoins on Solana today. Less than 0.1% in compliant institutional vaults. ComplianceVault is the missing infrastructure layer. We're ready for the AMINA Bank pilot.'