STABLEHACKS 2026 · TENITY · AMINA BANK · SOLANA FOUNDATION ComplianceVault TEAM EXECUTION GUIDE — BUILD · SUBMIT · POST-HACKATHON · ROADMAP

| 9 Days Left 22 Mar 15:00 CET | $220K total prize pool | $100K AMINA Bank pilot cheque | Track 1 Institutional DeFi Vaults |
| --- | --- | --- | --- |

# 1.  What You Are Building

ComplianceVault is a permissioned institutional DeFi vault on Solana. Each depositor gets a cryptographically isolated on-chain account (PDA). KYC is enforced at the smart contract level via Civic Pass — not at the UI. AML screening runs via TRM Labs before every deposit. Yield is routed to whitelisted Solana strategies. Compliance reports are generated automatically for FINMA audits.

The pitch in one sentence: AMINA Bank holds stablecoins earning 0.3%. We help them earn 4–12% with full regulatory compliance enforced on-chain.

## 1.1  The Core Architecture — 5 Components

| Component | What It Is | Tech | Who Builds It |
| --- | --- | --- | --- |
| Anchor Smart Contract | The vault program on Solana — enforces all compliance rules on-chain | Rust + Anchor framework | M1 |
| Compliance Service | Off-chain: KYC check (Civic), AML screen (TRM Labs), Travel Rule (Notabene) | TypeScript + Node.js | M2 |
| API Server | Express REST API — bridge between frontend, compliance service, and Solana | TypeScript + Express | M3 |
| FINMA Report Generator | Generates PDF audit reports per depositor with on-chain proof | TypeScript + pdfkit | M3 |
| Dashboard Frontend | Institutional deposit UI — KYC badge, deposit flow, compliance page, yield display | Lovable + React | M4 |

# 2.  Full Project Structure

|  | M1 CREATES THIS ON DAY 1 Run anchor init compliance-vault. Then create the folder structure below. Push to GitHub. All members pull before starting their own work. |
| --- | --- |

compliance-vault/ ├── programs/ │ └── compliance-vault/ │ └── src/ │ ├── lib.rs ← M1: program entry, declares all instructions │ ├── state.rs ← M1: VaultState, DepositorAccount, YieldPosition structs │ ├── instructions/ │ │ ├── initialize.rs ← M1: initialize_vault instruction │ │ ├── deposit.rs ← M1: deposit instruction (Civic Pass CPI gated) │ │ ├── withdraw.rs ← M1: withdraw instruction │ │ ├── invest.rs ← M1: invest instruction (whitelist gated) │ │ └── update_whitelist.rs← M1: admin only │ └── errors.rs ← M1: custom error codes ├── tests/ │ └── compliance-vault.ts ← M1: Anchor integration tests ├── src/ ← TypeScript services │ ├── compliance/ │ │ ├── TRMClient.ts ← M2: TRM Labs AML screening │ │ ├── NotabeneClient.ts ← M2: Travel Rule IVMS-101 │ │ └── CivicService.ts ← M2: Civic Pass verification helper │ ├── fireblocks/ │ │ └── FireblocksService.ts ← M2: Fireblocks NCW webhook handler │ ├── api/ │ │ ├── server.ts ← M3: Express server + routes │ │ ├── vault.service.ts ← M3: AnchorProvider, reads on-chain state │ │ ├── pyth.service.ts ← M3: Pyth Network price feeds │ │ └── report.service.ts ← M3: generates FINMA PDF reports │ └── db/ │ └── schema.sql ← M3: SQLite schema ├── frontend/ ← M4: Lovable export goes here │ └── (Lovable export) ├── .env.example ← M1 writes Day 1 ├── Anchor.toml ← M1 configures for devnet ├── package.json ← root Node.js dependencies └── README.md ← M4 writes last

# 3.  Team Roles — Who Owns What

One person. One layer. If you are not sure who owns something, check this section. Post in the team channel if you are blocked for more than 2 hours. Do not touch another member's files without asking first.

| M1 Anchor / Rust / Smart Contract | - Run: anchor init compliance-vault on Day 1. Configure Anchor.toml for devnet. Create all folders. Push to GitHub. - Write state.rs: VaultState PDA (seeds: vault + authority), DepositorAccount PDA (seeds: depositor + vault + depositor_pubkey), YieldPosition PDA - Write errors.rs: KycNotVerified, AmlFailed, NotWhitelisted, VaultPaused, InsufficientFunds, UnauthorizedSigner - Write initialize_vault instruction: sets admin, fee_rate, paused=false, initialises VaultState - Write deposit instruction: verifies Civic Pass CPI, checks vault is not paused, moves USDC to DepositorAccount PDA - Write withdraw instruction: PDA signer signs transfer back to user wallet - Write invest instruction: only whitelisted strategy addresses can be called - Write update_whitelist instruction: admin only - Write Anchor tests (TypeScript): test each instruction on devnet. All tests must pass before Day 5. - Deploy to Solana devnet. Record the Program ID. Share it with all team members. |
| --- | --- |

| M2 Compliance Stack + Fireblocks | - Day 1 CRITICAL: email hackathon@trmlabs.com for the hackathon API tier. This can take 24h — do it before anything else. - Sign up for Notabene developer sandbox at notabene.id. Sign up for Fireblocks developer sandbox. - Write TRMClient.ts: POST /v2/screening/addresses, returns { riskScore, flagged, reasons }. If key is missing, return safe defaults. - Write NotabeneClient.ts: builds IVMS-101 payload for transfers above $1,000. Submit to Notabene sandbox. Parse response. - Write CivicService.ts: helper that reads the Civic Pass gateway token account on-chain and returns verified/not-verified status. - Write FireblocksService.ts: handles Policy Engine webhook POST. Parses approval/rejection. Responds with 200 OK. - Wire all compliance checks into a single ComplianceService.ts: runChecks(walletAddress, amount) → returns ComplianceResult or throws. - Test the full compliance flow: deposit a test address, confirm TRM passes, Notabene payload built, Civic Pass read. |
| --- | --- |

| M3 API + Reporting + Database | - Write schema.sql: tables: deposits (id, wallet, amount, tx_hash, status, created_at), compliance_results (deposit_id, kyc_status, aml_risk_score, travel_rule_status), reports (id, wallet, generated_at, pdf_path) - Write server.ts: POST /api/deposit, GET /api/vault/state, GET /api/depositor/:wallet, GET /api/report/:wallet, GET /api/events (SSE for real-time updates) - Write vault.service.ts: use @coral-xyz/anchor AnchorProvider to read VaultState and DepositorAccount on-chain. Return formatted JSON. - Write pyth.service.ts: fetch USDC/USD price from Pyth feed 0xeaa020c6... Return current price + 24h yield estimate. - Write report.service.ts: use pdfkit to generate a professional FINMA-format PDF. Include: depositor address, KYC status, AML risk score, Travel Rule status, source of funds hash (SHA-256), vault balance, yield earned. Company logo placeholder. - Wire ComplianceService into the deposit route: run checks before allowing deposit to proceed to Solana. - Test: POST /api/deposit → compliance checks → Anchor transaction → SQLite record → PDF available at GET /api/report/:wallet |
| --- | --- |

| M4 Frontend + Demo + Submission | - Build the full frontend in Lovable using the 4 prompts in Section 5 — in order, one at a time. Do not skip ahead. - Export Lovable code to the frontend/ folder. Set VITE_API_BASE_URL to point to M3's API. - Wire all buttons and forms to the correct API endpoints. Test every call returns data. - Record the 3-minute Loom demo video: voice on, full flow, wallet connect, KYC badge, deposit, compliance steps, PDF download. - Record a second 5-minute technical Loom: walk through the Anchor program code and explain the PDA architecture briefly. - Write the GitHub README: what ComplianceVault is, setup instructions for local dev, .env.example documentation, devnet program ID. - Complete the DoraHacks form: all fields, track confirmed, both videos uploaded, GitHub link, devnet explorer link. - Submit minimum 12 hours before 22 March 15:00 CET. |
| --- | --- |

# 4.  Day-by-Day Build Plan (9 Days)

|  | CRITICAL: Day 1 is 13 March 2026 Deadline is 22 March 2026 at 15:00 CET. M2 must email TRM Labs before anything else on Day 1 — API access can take 24 hours and everything depends on it. |
| --- | --- |

| Day / Date | M1 — Anchor | M2 — Compliance | M3 — API + DB | M4 — Frontend |
| --- | --- | --- | --- | --- |
| Day 1 13 Mar | anchor init done. Anchor.toml set to devnet. All folders created. state.rs structs written. Push to GitHub. | EMAIL TRM LABS FIRST. Sign up Notabene + Fireblocks. TRMClient.ts skeleton with placeholder key. | schema.sql written. SQLite initialised. server.ts skeleton with all routes returning 200 OK placeholders. | Lovable Prompt 1 — app shell. Export to frontend/. Push to GitHub. |
| Day 2 14 Mar | initialize_vault + deposit instructions written. Civic Pass CPI import added. | TRM Labs key arrived — test screenAddress() on a real wallet address. Confirm riskScore returns. | POST /api/deposit route wired. vault.service.ts reads VaultState from devnet. | Lovable Prompt 2 — deposit form. Wire to POST /api/deposit. Test form submits. |
| Day 3 15 Mar | withdraw + invest + update_whitelist instructions written. Deploy to devnet. Record Program ID. | NotabeneClient.ts: build IVMS-101 payload and submit to sandbox. Confirm it returns successfully. | pyth.service.ts: fetch USDC price from Pyth feed. GET /api/vault/state returns real on-chain data. | Lovable Prompt 3 — compliance status page. Wire to GET /api/depositor/:wallet. |
| Day 4 16 Mar | Write Anchor tests. Target: initialize + deposit test passes on devnet. | FireblocksService.ts: webhook POST handler written. CivicService.ts: reads gateway token account. | report.service.ts: PDF generated from test data. GET /api/report/:wallet returns a real PDF file. | Lovable Prompt 4 — yield dashboard + polish. Wire to pyth.service.ts data. |
| Day 5 17 Mar | INTEGRATION DAY. Full E2E test: Phantom wallet → POST /api/deposit → compliance checks → Anchor deposit instruction → devnet tx confirmed → SQLite record written. | Integration: ComplianceService.ts runs all three checks in sequence. Fix any API key or payload issues. | Integration: SSE events stream correctly to frontend. GET /api/report/:wallet returns correct depositor data. | Connect SSE. Test real-time compliance status updates in the UI. Fix any CORS or endpoint issues. |
| Day 6 18 Mar | All Anchor tests passing. Code freeze on Rust. Final devnet deploy. | Compliance stack code freeze. Test edge cases: flagged wallet, Travel Rule >$1k, Civic Pass missing. | API code freeze. Ensure all endpoints return correct data from devnet. PDF report looks professional. | Fix all UI bugs from integration testing. Mobile responsive. Record draft Loom demo. |
| Day 7 19 Mar | Review M4 README for technical accuracy. Fix any program ID or account address issues. | Review demo video for compliance accuracy. Make sure all compliance steps are correctly named. | Support M4 — test submission form, verify all API endpoints accessible from production URL. | Incorporate team feedback on draft demo video. Write GitHub README. Start DoraHacks form. |
| Day 8 20 Mar | Final code review. Verify GitHub repo is public and runs from fresh clone. | Final compliance stack test with a clean wallet address. | Final API test from production URL (not localhost). | Record final 3-min and 5-min Loom videos. Upload to Loom. Verify links are public. |
| Day 9 21 Mar | Stand by for any last-minute bugs. | Stand by for any last-minute bugs. | Stand by for any last-minute bugs. | Submit on DoraHacks before 22 March 15:00 CET. Share link with team. Post on LinkedIn. |

# 5.  Claude Code Prompts — Copy and Use

|  | HOW TO USE Open Claude Code in VSCode. Navigate to the target file first. Paste the prompt. Let Claude Code write into your file. Run and test immediately — do not queue multiple prompts without testing each one. |
| --- | --- |

## M1 — Anchor / Rust Prompts

Prompt 1: State accounts

In programs/compliance-vault/src/state.rs, define these Anchor account structs: 1. VaultState seeds: ["vault", authority.key()] Fields: admin: Pubkey usdc_mint: Pubkey fee_rate: u16 // basis points, e.g. 20 = 0.20% total_aum: u64 // lamports of USDC whitelisted_strategies: Vec<Pubkey> // max 10 paused: bool bump: u8 2. DepositorAccount seeds: ["depositor", vault.key(), depositor.key()] Fields: owner: Pubkey vault: Pubkey balance: u64 kyc_verified: bool civic_pass: Pubkey source_of_funds_hash: [u8; 32] // SHA-256 deposited_at: i64 yield_earned: u64 bump: u8 3. YieldPosition seeds: ["yield", vault.key(), strategy.key()] Fields: vault: Pubkey strategy: Pubkey amount_deployed: u64 deployed_at: i64 bump: u8 Also define errors.rs with: KycNotVerified, AmlFailed, NotWhitelisted, VaultPaused, InsufficientFunds, UnauthorizedSigner, StrategyNotWhitelisted

Prompt 2: initialize_vault and deposit instructions

In programs/compliance-vault/src/instructions/initialize.rs: Create initialize_vault instruction: Accounts: vault_state: init, seeds=["vault", admin.key()], payer=admin, space=8+size_of VaultState admin: Signer system_program: Program<System> Logic: Set vault_state.admin = admin.key() Set vault_state.fee_rate = 20 // 0.20% Set vault_state.total_aum = 0 Set vault_state.paused = false In programs/compliance-vault/src/instructions/deposit.rs: Create deposit instruction: Accounts: vault_state: mut, seeds=["vault", vault_state.admin] depositor_account: init_if_needed, seeds=["depositor", vault_state.key(), depositor.key()] depositor: Signer depositor_usdc: mut (ATA of depositor) vault_usdc: mut (ATA of vault PDA) gateway_token: AccountInfo (Civic Pass gateway token) token_program: Program<Token> system_program: Program<System> Logic: 1. Check vault_state.paused == false, error VaultPaused if true 2. Verify Civic Pass: call solana_gateway::Gateway::verify_gateway_token_account_info() If fails: error KycNotVerified 3. Transfer amount from depositor_usdc to vault_usdc using token::transfer with depositor as signer 4. Add amount to depositor_account.balance and vault_state.total_aum 5. Set depositor_account.kyc_verified = true 6. Set depositor_account.deposited_at = Clock::get()?.unix_timestamp Add solana-gateway crate to Cargo.toml. Gatekeeper network for testnet: tgnuXXNMDLK8dy7Xm1TdeGyc95MDym4bvAQCwcW21Bf

Prompt 3: withdraw and invest instructions + tests

In programs/compliance-vault/src/instructions/withdraw.rs: Create withdraw instruction: Accounts: vault_state: mut, seeds=["vault", vault_state.admin] depositor_account: mut, seeds=["depositor", vault_state.key(), depositor.key()] depositor: Signer depositor_usdc: mut vault_usdc: mut, controlled by vault_state PDA token_program: Program<Token> Logic: 1. Check depositor_account.owner == depositor.key() 2. Check depositor_account.balance >= amount, error InsufficientFunds if not 3. Transfer amount from vault_usdc to depositor_usdc using PDA signer (seeds: "vault", admin) 4. Subtract amount from depositor_account.balance and vault_state.total_aum In programs/compliance-vault/src/instructions/invest.rs: Create invest instruction (admin only): Check vault_state.admin == admin.key(), error UnauthorizedSigner if not Check strategy_pubkey is in vault_state.whitelisted_strategies, error StrategyNotWhitelisted if not Transfer amount to strategy via CPI In tests/compliance-vault.ts, write Anchor integration tests: Test 1: initialize_vault succeeds, VaultState fields correct Test 2: deposit with valid Civic Pass mock succeeds, DepositorAccount balance updated Test 3: deposit without Civic Pass fails with KycNotVerified Test 4: withdraw returns correct amount to depositor Test 5: invest with non-whitelisted strategy fails with StrategyNotWhitelisted Use localnet for tests. Mock the Civic Pass gateway token account.

## M2 — Compliance Stack Prompts

Prompt 1: TRMClient + NotabeneClient

In src/compliance/TRMClient.ts: export class TRMClient { constructor(private apiKey: string) {} async screenAddress(address: string, chain = 'ethereum'): Promise<{ riskScore: number flagged: boolean reasons: string[] }> { // POST https://api.trmlabs.com/public/v2/screening/addresses // Body: [{ address, chain, accountExternalId: 'cv-' + Date.now() }] // Headers: x-api-key, Content-Type: application/json // Parse response: addressRiskIndicators[0].riskScore // If riskScore >= 70: flagged = true // If any error or missing key: return { riskScore: 0, flagged: false, reasons: [] } } } In src/compliance/NotabeneClient.ts: export class NotabeneClient { constructor(private apiKey: string) {} async submitTravelRule(params: { amount: number senderAddress: string recipientAddress: string senderName: string }): Promise<{ submitted: boolean; travelRuleId: string }> { // Only applies if params.amount >= 1000 USD // Build IVMS-101 payload: // originatorVASP: { name: 'ComplianceVault', did: 'did:ethr:0x...' } // originator: { accountNumber: senderAddress } // beneficiary: { accountNumber: recipientAddress } // transferAmount: { amount: params.amount.toString(), currency: 'USDC' } // POST https://api.notabene.id/api/travel-rule/transfers // Headers: Authorization: Bearer apiKey // Return { submitted: true, travelRuleId: response.id } // On error: return { submitted: false, travelRuleId: '' } } } Also create src/compliance/ComplianceService.ts: Combines TRMClient + NotabeneClient into: async runChecks(walletAddress: string, amount: number): Promise<ComplianceResult> Returns: { passed: boolean, riskScore: number, travelRuleId: string, reason?: string }

Prompt 2: CivicService + FireblocksService

In src/compliance/CivicService.ts: import { Connection, PublicKey } from '@solana/web3.js' import { findGatewayToken } from '@civic/solana-gateway-ts' export class CivicService { constructor(private connection: Connection) {} async isVerified(walletAddress: string): Promise<boolean> { const gatekeeperNetwork = new PublicKey( 'tgnuXXNMDLK8dy7Xm1TdeGyc95MDym4bvAQCwcW21Bf' ) const wallet = new PublicKey(walletAddress) try { const token = await findGatewayToken(this.connection, wallet, gatekeeperNetwork) return token !== null && token.isValid() } catch { return false } } } In src/fireblocks/FireblocksService.ts: Handle Fireblocks NCW Policy Engine webhooks: export class FireblocksService { // POST /webhooks/fireblocks — M3 registers this route async handleWebhook(body: any): Promise<{ approved: boolean; reason: string }> { // Fireblocks sends: { type: 'TRANSACTION_APPROVAL_STATUS_UPDATED', data: { status, txId } } // If body.data.status === 'APPROVED': return { approved: true, reason: '' } // If body.data.status === 'REJECTED': return { approved: false, reason: body.data.rejectReason } // Log every webhook received with timestamp and txId // For sandbox: always return approved: true (sandbox does not send real webhooks) } }

## M3 — API + Report Prompts

Prompt 1: Express server and database

In src/api/server.ts, create an Express server: Install: express, better-sqlite3, @coral-xyz/anchor, @solana/web3.js, pdfkit, axios, uuid 1. On startup: run SQLite schema from src/db/schema.sql Tables: deposits(id TEXT PK, wallet TEXT, amount REAL, tx_hash TEXT, status TEXT, created_at INTEGER) compliance_results(deposit_id TEXT, kyc_status TEXT, aml_risk_score REAL, travel_rule_status TEXT) reports(id TEXT PK, wallet TEXT, generated_at INTEGER, pdf_path TEXT) 2. POST /api/deposit Body: { wallet: string, amount: number, sourceOfFunds: string } a. Run ComplianceService.runChecks(wallet, amount) b. If compliance fails: return 400 { error: result.reason } c. Hash sourceOfFunds with SHA-256 d. Insert into deposits table with status='pending' e. Emit SSE event: { type: 'deposit.compliance_passed', wallet, riskScore } f. Return { depositId, status: 'pending', message: 'Compliance passed. Sign on Solana.' } 3. GET /api/vault/state Read VaultState PDA from devnet using AnchorProvider Return { totalAum, feeRate, paused, depositorCount } 4. GET /api/depositor/:wallet Read DepositorAccount PDA from devnet Query SQLite for compliance_results Return combined object 5. GET /api/report/:wallet Call ReportService.generateReport(wallet) Stream PDF file as response with Content-Type: application/pdf 6. GET /api/events (SSE) text/event-stream, keep connection alive Push events as they happen 7. POST /webhooks/fireblocks Pass to FireblocksService.handleWebhook() Listen on PORT from env, default 3001

Prompt 2: FINMA PDF report generator

In src/api/report.service.ts, use pdfkit to generate a FINMA-format compliance report. Install pdfkit and @types/pdfkit. export class ReportService { async generateReport(walletAddress: string): Promise<Buffer> { // Query SQLite for depositor data and compliance results // Fetch DepositorAccount from Solana via vault.service.ts // Fetch current USDC price from pyth.service.ts // Build PDF with pdfkit: const doc = new PDFDocument({ margin: 60, size: 'A4' }) // Header: "ComplianceVault — Institutional Deposit Report" // Subtitle: "Generated for FINMA audit purposes" // Date: new Date().toISOString() // Section 1: Depositor Information // Wallet Address, KYC Status (VERIFIED / NOT VERIFIED), Civic Pass Account // Section 2: Compliance Summary // AML Risk Score (TRM Labs), Score label: LOW (<30) / MEDIUM (30-70) / HIGH (>70) // Travel Rule Status, Travel Rule ID if applicable // Section 3: Vault Position // USDC Balance, Current USD Value (from Pyth price), Yield Earned, Deployed At // Section 4: Source of Funds Attestation // SHA-256 Hash: [32-byte hex from on-chain account] // Attestation Note: "Source of funds declaration hash recorded on Solana" // On-chain Reference: [Program ID] / [DepositorAccount address] // Footer: "This report is generated automatically by ComplianceVault. Program ID: [id]" // Return as Buffer } }

Prompt 3: Pyth price service

In src/api/pyth.service.ts: Install @pythnetwork/client const USDC_FEED_ID = '0xeaa020c61cc479712813461ce153894a96a6c00b21ed0cfc2798d1f9a9e9c94a' export class PythService { async getUSDCPrice(): Promise<{ price: number; confidence: number }> { // Use Pyth Hermes REST API (free, no key): // GET https://hermes.pyth.network/v2/updates/price/latest?ids[]=USDC_FEED_ID // Parse: data[0].price.price and data[0].price.expo // Return price = rawPrice * 10^expo // Cache result for 10 seconds // On error: return { price: 1.0, confidence: 0 } } async estimateYield(principal: number): Promise<{ apyLow: number apyHigh: number estimatedAnnual: number }> { // Simulated yield for hackathon (real integration in Phase 2) // Return: { apyLow: 4.2, apyHigh: 8.7, estimatedAnnual: principal * 0.062 } } }

## M4 — Lovable Prompts (in order)

Prompt 1 — App Shell

Create an institutional DeFi dashboard called "ComplianceVault". Dark navy theme: background #0D1117, accent #C9A84C (gold), secondary #1B2A6B (navy), text white. Font: system sans-serif. Numbers in monospace. Professional, institutional feel. Layout (min 1200px desktop, fully responsive): - Top bar: "ComplianceVault" logo left, "Powered by Solana" badge right, "Connect Wallet" button top right - KYC status badge in top bar — shows "KYC: NOT VERIFIED" in red or "KYC: VERIFIED ✓" in green - Main content area: empty for now - Right sidebar (280px): "Compliance Status" header, then 4 rows: • KYC (Civic Pass) — badge: PENDING • AML Screening (TRM Labs) — badge: PENDING • Travel Rule (Notabene) — badge: PENDING • Custody (Fireblocks) — badge: PENDING Each badge cycles: PENDING (gray) → RUNNING (amber pulse) → PASSED (green) → FAILED (red) No functionality yet. Just the layout, color system, and static badges.

Prompt 2 — Deposit Flow

In the main content area, add the deposit interface: Top card: "Vault Overview" - Total AUM (from GET /api/vault/state): show as formatted dollar amount with 2 decimal places - Estimated APY range: 4.2% — 8.7% - Fee rate: 0.20% management fee - Status badge: ACTIVE or PAUSED Below: "New Deposit" form - Amount field (USD): numeric input, minimum $10,000 shown as label hint - Source of Funds: dropdown — Operating Capital / Investment Portfolio / Treasury / Other - Terms checkbox: "I confirm this deposit complies with my institution's risk policy" - Large gold button: "Run Compliance Check & Deposit" On button click: 1. Show loading state in the right sidebar — cycle each compliance badge to RUNNING one by one (500ms apart) 2. POST VITE_API_BASE_URL/api/deposit with { wallet, amount, sourceOfFunds } 3. As API responds: update each compliance badge to PASSED or FAILED 4. If all PASSED: show success state below the form — "Compliance passed. Please sign the transaction in your wallet." 5. If any FAILED: show error message in red below the form with the failure reason

Prompt 3 — Compliance Detail Page

Add a "Compliance" tab in the top navigation (next to "Dashboard" and "Yield"). On the Compliance page, show two sections: Section 1: Your Compliance Profile (fetch from GET /api/depositor/:wallet) - Wallet address (truncated: first 6 + ... + last 4 chars, click to copy) - KYC Status: large badge — VERIFIED or NOT VERIFIED - Civic Pass account address - AML Risk Score: number (0–100) with color coding: 0–30: green "LOW RISK" 31–70: amber "MEDIUM RISK" 71–100: red "HIGH RISK" - Travel Rule: COMPLIANT or N/A (for transfers under $1,000) - Source of Funds Hash: monospace, truncated, click to copy full hash Section 2: Generate FINMA Report - Description text: "Generate a regulatory compliance report for FINMA audit submissions." - Gold button: "Generate PDF Report" - On click: GET VITE_API_BASE_URL/api/report/:wallet — trigger browser download of the PDF - Show spinner while generating, then show: "Report downloaded — ComplianceVault_Report_[date].pdf"

Prompt 4 — Yield Dashboard + Final Polish

Add a "Yield" tab. Yield page content: - Top stat cards (3 across): • "Your Balance" — USDC amount from on-chain (GET /api/depositor/:wallet) • "Current Value (USD)" — balance × Pyth USDC price from GET /api/vault/state • "Yield Earned" — yield_earned field from DepositorAccount - Below stats: "Yield Strategies" table Header: Strategy / Protocol / Current APY / Status Row 1: Conservative Lending / Marginfi / 4.2% / Active Row 2: Liquidity Provision / Kamino Finance / 7.8% / Active Row 3: T-Bill Equivalent / Ondo USDY / 5.1% / Pending Whitelist - Small text below: "APYs are estimated and updated every 10 minutes via Pyth Network." Final polish across all pages: - All tables have alternating row colors (dark navy / slightly lighter) - All numbers formatted with commas (1,234,567.89) - All wallet addresses truncated the same way - Mobile: stack all cards vertically, hide sidebar behind a "Compliance Status" toggle button - Add page transitions: 200ms fade between tabs - Top bar wallet address shows after connect: "0x1234...5678 ¦ AMINA Bank" (editable label)

# 6.  Environment Variables + Where to Get Each Key

# Copy to .env — never commit this file # ─── Solana SOLANA_RPC_URL=https://api.devnet.solana.com PROGRAM_ID= # M1 sets this after anchor deploy WALLET_KEYPAIR_PATH=./keypair.json # M1's deploy keypair USDC_MINT_DEVNET=4zMMC9srt5Ri5X14GAgXhaHii3GnPAEERYPJgZJDncDU # ─── Civic Pass CIVIC_GATEKEEPER_NETWORK=tgnuXXNMDLK8dy7Xm1TdeGyc95MDym4bvAQCwcW21Bf # ─── TRM Labs (M2 emails hackathon@trmlabs.com on Day 1) TRM_LABS_API_KEY= # ─── Notabene (sign up at notabene.id — free sandbox) NOTABENE_API_KEY= NOTABENE_VASP_DID= # ─── Fireblocks (developer sandbox at fireblocks.com) FIREBLOCKS_API_KEY= FIREBLOCKS_API_SECRET_PATH=./fireblocks_secret.key FIREBLOCKS_VAULT_ID= # ─── Pyth (no key needed — uses Hermes REST API) PYTH_USDC_FEED_ID=0xeaa020c61cc479712813461ce153894a96a6c00b21ed0cfc2798d1f9a9e9c94a # ─── Database + Server SQLITE_PATH=./data/compliancevault.db PORT=3001 # ─── Frontend (.env.local in frontend/) VITE_API_BASE_URL=http://localhost:3001

# 7.  Hackathon Submission Checklist

|  | DEADLINE: 22 MARCH 2026 AT 15:00 CET M4 owns the submission. All members verify their own section is complete before M4 clicks submit. Submit minimum 12 hours early. |
| --- | --- |

## What to Submit on DoraHacks

- Project name: ComplianceVault

- VERIFY FIRST: Track: Institutional Permissioned DeFi Vaults — verify exact track name in StableHacks Discord before submitting

- One-liner: ComplianceVault is a permissioned institutional DeFi vault on Solana that enforces KYC, AML, and Travel Rule compliance at the smart contract level — letting regulated institutions earn 4–12% APY on stablecoins.

- Team: all 4 members, names, roles. Lead listed first.

- REQUIRED: 3-minute Loom demo — voice on, wallet connect, KYC badge, deposit flow, compliance steps, PDF report download

- REQUIRED: 5-minute technical Loom — walk through Anchor program code, explain PDA architecture

- REQUIRED: Public GitHub repo — Anchor program, TypeScript services, README with devnet setup instructions, .env.example

- REQUIRED: Solana devnet explorer link — at least 2 successful deposit transactions from your Program ID

## Demo Video Checklist — M4 Signs Off

- CHECK Voice narration is on — no silent recording

- CHECK Wallet connection shown — not skipped

- CHECK KYC badge shown animating to VERIFIED after wallet connects

- CHECK All 4 compliance badges (KYC, AML, Travel Rule, Fireblocks) cycle during deposit

- CHECK Solana devnet transaction confirmed — show the explorer link

- CHECK FINMA PDF report downloaded on screen

- CHECK Cost comparison mentioned in narration: 0.3% at prime broker vs 6.2% with ComplianceVault

- CHECK Both Loom links are public — test in incognito before submitting

# 8.  Post-Hackathon — What Happens Next

## 8.1  Immediately After Results (48 Hours)

- Email the AMINA Bank representative who judged — reference the demo, share the GitHub, ask for a follow-up pilot conversation. This is your most important email.

- Email Keyrock, Solana Foundation, Fireblocks, and any UBS/Tenity contacts from the event — thank them, share the repo.

- Post on LinkedIn and Twitter/X — share the result, the demo link, the GitHub repo. Write it in your own voice.

- Apply to Outlier Ventures Base Camp — best fit for Web3 infrastructure with institutional focus. Apply within 48 hours.

- Apply to Y Combinator if the cycle is open.

- Build your investor target list — 40 names, each with a written reason why they are the right fit for ComplianceVault specifically.

## 8.2  Month 1–3 Post-Hackathon — Pilot to Revenue

| Month | What to Build | What to Validate | Milestone |
| --- | --- | --- | --- |
| Month 1 | Complete Softstack smart contract audit (~$15-20K). This is required before any institution deploys real capital. Also move from devnet to Solana mainnet. | Does the program pass audit with no critical findings? | Clean audit report published. AMINA Bank pilot LOI signed. |
| Month 2 | AMINA Bank pilot: $1M–$5M USDC deposited on mainnet. Real Fireblocks custody integration live. Generate first real FINMA reports. | Does the compliance flow work end-to-end with real institutional funds? | First real AUM on mainnet. First $25K setup fee invoiced. |
| Month 3 | Sign 2 additional institutional clients. Warm introductions from StableHacks judges and Outlier Ventures network. | Are institutions willing to pay the management fee after the pilot? | 3 clients, $150M AUM target, $300K ARR run rate. Apply to YC with this traction. |

## 8.3  Month 3–18 — Scale

| Month | Goal | Revenue Target | Key Action |
| --- | --- | --- | --- |
| Month 4 | Add Kamino Finance and Marginfi as whitelisted yield strategies. Real APY, not simulated. | $400K ARR | Attend Token2049 Singapore. Present at a side event. |
| Month 5 | White-label API launched — let other fintechs use the compliance vault infrastructure. | $600K ARR | First API licensing client — likely a smaller crypto-native fund. |
| Month 6 | Expand to Singapore and Hong Kong clients post Hong Kong Stablecoin Bill. | $900K ARR | Present at Crypto Finance Conference in Zug. |
| Month 9 | Series A fundraise starts. 5 clients, $250M AUM. | $500K ARR | Series A deck built on real client traction and AUM data. |
| Month 12 | Series A closed. US clients onboarded post-GENIUS Act. | $1M ARR | New legal entity or US partnership for US market access. |

# 9.  Accelerator & Investor Targets

## Where to Apply — Priority Order

| Program | Why It Fits | Exact Application Hook |
| --- | --- | --- |
| Outlier Ventures Base Camp | Web3-native, institutional DeFi and compliance infrastructure in their thesis. Best fit for ComplianceVault. | We won StableHacks 2026 Track 1. We built a permissioned institutional vault on Solana with KYC enforced at the smart contract level. AMINA Bank pilot in progress. Outlier's institutional DeFi thesis is exactly our market. |
| Y Combinator | Best global network for infra and API companies. Fintech infrastructure is a recurring theme. | Working Anchor program on Solana mainnet. AMINA Bank pilot LOI signed. 93% gross margin per client. First revenue in Month 2. |
| Techstars Fintech | Strong fintech track, institutional payments and compliance companies in alumni. | Compliance infrastructure for regulated institutions deploying stablecoins. Post-hackathon traction. 4-person technical team. |
| Solana Foundation Grants | Direct ecosystem support for builders on Solana. You built on Solana, used their infrastructure, won a Solana competition. | Apply for a Solana Foundation development grant post-hackathon. Use StableHacks result and AMINA Bank pilot as proof of quality. |
| 2048 Ventures (Alex Iskold) | Infrastructure and API companies. Pre-seed fund. | ComplianceVault is API infrastructure for institutional compliance. Post-hackathon direct pitch. |